**Name of the Website: \_Musicable\_**

**Hosted on: \_Nothing (as of yet, we plan to host it on a server or perhaps Google Drive), we each work on each page on our local files.\_**

**Name(s) of the Student: \_*Marcus Secu*, Orestes Gonzales, Josue Delgado\_**

**Website Progress Chart**

|  |  |  |
| --- | --- | --- |
| **Week #** | **Progress** | **Changes if any** |
| **1** | * **Basic website design was drawn.** * **Website design was revised through a series of short group discussions.** * **Website’s parts were delegated as follows; Title Page – Marcus Secu, Forums – Orestes Gonzales, Music Sharing – Josue Delgado.** * **Basic structure of all three sites was created.** | * **Website design was revised a couple of times on a small scale.** |
| **2** | * **Marcus: Title page was scrapped, is being reworked using new design elements.** * **Orestes: Is working on “Forums” website page, decided to use a table-like format to organize the page.** * **Josue: Worked on “Sharing” website page.** | * **Title page was scrapped, is being reworked to incorporate new design elements such as transitions and new layout.** |
| **3** | * **Marcus: Title Page main layout was completed. Background animations were added. A site information overlay was added using JavaScript that briefs the user about the site. The homepage buttons were polished. Transitions were all made smoother. Various other quality of life improvements were made to the title page. Main page code was uploaded to GitHub (**[**link**](https://github.com/Valence707/musicable)**)** * **Orestes: Refined the title of the forums page, added more efficient positioning to the forum boxes, changed them to rows of divs rather than a table.** * **Josue: Worked on “Sharing” page, added images, refined positioning, added more page content, changed colors to match a dark neon theme.** | * **Title page was re-formatted, positioning was changed.** |
| **4** |  |  |
| **5** |  |  |
| **6** |  |  |
| **7** |  |  |
| **8** |  |  |